

**Grant All-Detail Report**

**Buffer Cost Share 2018**

**Grant Title -** 2018 - Buffer Cost Share (Renville SWCD)

**Grant ID** - P18-3111

**Organization -** Renville SWCD

|  |  |  |  |
| --- | --- | --- | --- |
| Original Awarded Amount | $279,057.00 | Grant Execution Date | 7/17/2017 |
| Required Match Amount | $0.00 | **Original Grant End Date** | 12/31/2019 |
| Required Match % | 0% | **Grant Day To Day Contact** | Holly Hatlewick |
| Current Awarded Amount | $279,057.00 | **Current End Date** | 12/31/2019 |

## Budget Summary

|  |  |  |  |
| --- | --- | --- | --- |
|  | Budgeted | Spent | Balance Remaining\* |
| Total Grant Amount | $278,287.00 | $36,664.31 | $242,392.69 |
| Total Match Amount | $0.00 | $0.00 | $0.00 |
| Total Other Funds | $0.00 | $0.00 | $0.00 |
| **Total** | **$278,287.00** | **$36,664.31** | **$242,392.69** |

*\*Grant balance remaining is the difference between the Awarded Amount and the Spent Amount. Other values compare budgeted and spent amounts.*

## Budget Details

| Activity Name | Activity Category | Source Type | Source Description | Budgeted | Spent | Last Transaction Date | Matching Fund |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Buffer Cost Share | Streambank or Shoreline Protection | Current State Grant | 2018 - Buffer Cost Share (Renville SWCD) | $237,629.60 | $35,087.00 | 12/31/2018 | N |
| Wages- Administration/Coordination | Administration/Coordination | Current State Grant | 2018 - Buffer Cost Share (Renville SWCD) | $40,657.40 | $1,577.31 | 12/31/2018 | N |

## 

## Activity Details Summary

| Activity Details | Total Action Count | Total Activity Mapped | Proposed Size / Unit | Actual Size / Unit |
| --- | --- | --- | --- | --- |
| **393 - Filter Strip** | 11 | 10 | 0.8 AC | AC |
| **393 - Filter Strip** | 4 | 4 | 1.7 AC | AC |
| **393 - Filter Strip** | 4 | 5 | 2.5 AC | AC |
| **393 - Filter Strip** | 8 | 8 | 2.7 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 2.2 AC | 2.5 AC |
| **393 - Filter Strip** | 3 | 3 | 0.6 AC | 0.6 AC |
| **393 - Filter Strip** | 1 | 3 | 7.7 AC | 7.7 AC |
| **393 - Filter Strip** | 1 | 1 | 6.4 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 6.4 AC | 5.5 AC |
| **393 - Filter Strip** | 2 | 2 | 4.2 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 8.3 AC | 3.2 AC |
| **393 - Filter Strip** | 1 |  | 1340 AC | AC |
| **393 - Filter Strip** | 5 | 5 | 0.4 AC | AC |
| **393 - Filter Strip** | 4 | 4 | 0.7 AC | AC |
| **393 - Filter Strip** | 4 | 4 | 4 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 3.3 AC | 3.3 AC |
| **393 - Filter Strip** | 5 | 5 | 2.2 AC | AC |
| **393 - Filter Strip** | 4 | 4 | 2.8 AC | AC |
| **393 - Filter Strip** | 3 | 1 | 1.6 AC | 1.6 AC |
| **393 - Filter Strip** | 1 | 1 | 8 AC | AC |
| **393 - Filter Strip** | 3 | 2 | 0 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 1.9 AC | 1.9 AC |
| **393 - Filter Strip** | 1 |  | 2.4 AC | 2.5 AC |
| **393 - Filter Strip** | 7 | 7 | 2.9 AC | AC |
| **393 - Filter Strip** | 7 | 7 | 1.3 AC | AC |
| **393 - Filter Strip** | 11 | 11 | 0.6 AC | AC |
| **393 - Filter Strip** | 11 | 10 | 0.3 AC | AC |
| **393 - Filter Strip** | 3 | 3 | 2.3 AC | AC |
| **393 - Filter Strip** | 3 | 3 | 2.1 AC | AC |
| **393 - Filter Strip** | 2 | 2 | 4.4 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 5.9 AC | 2 AC |
| **393 - Filter Strip** | 1 | 1 | 3.1 AC | 4.5 AC |
| **393 - Filter Strip** | 1 | 1 | 8.4 AC | AC |
| **393 - Filter Strip** | 3 | 3 | 0.1 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 6.1 AC | 1.5 AC |
| **393 - Filter Strip** | 1 | 1 | 4.2 AC | 2.7 AC |
| **393 - Filter Strip** | 1 | 1 | 2.7 AC | 2.7 AC |
| **393 - Filter Strip** | 1 | 1 | 4.3 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 2.9 AC | 3.5 AC |
| **393 - Filter Strip** | 1 |  | 0.8 AC | 0.9 AC |
| **393 - Filter Strip** | 1 | 1 | 1.1 AC | 1.2 AC |
| **393 - Filter Strip** | 1 | 1 | 7.5 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 3 AC | AC |
| **393 - Filter Strip** | 4 | 4 | 1.2 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 1.1 AC | 2 AC |
| **393 - Filter Strip** | 1 | 1 | 5.7 AC | AC |
| **393 - Filter Strip** | 2 | 1 | 3.8 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 3.3 AC | AC |
| **393 - Filter Strip** | 3 | 3 | 1.6 AC | AC |
| **393 - Filter Strip** | 5 | 5 | 1.5 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 1.4 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 4.4 AC | 4.4 AC |
| **393 - Filter Strip** | 1 | 1 | 1.7 AC | 2.5 AC |
| **393 - Filter Strip** | 6 | 6 | 1.1 AC | AC |
| **393 - Filter Strip** | 6 | 6 | 1.9 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 20.2 AC | AC |
| **393 - Filter Strip** | 2 | 2 | 1.8 AC | 2.3 AC |
| **393 - Filter Strip** | 1 | 1 | 3 AC | 3 AC |
| **393 - Filter Strip** | 2 | 2 | 0.2 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 3.1 AC | 3.5 AC |
| **393 - Filter Strip** | 1 | 1 | 4.5 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 1 AC | 1 AC |
| **393 - Filter Strip** | 1 | 1 | 3.6 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 5.2 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 1.5 AC | 1.5 AC |
| **393 - Filter Strip** | 1 | 1 | 2 AC | 2.4 AC |
| **393 - Filter Strip** | 7 | 7 | 2 AC | AC |
| **393 - Filter Strip** | 2 | 2 | 3.9 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 0.4 AC | 0.4 AC |
| **393 - Filter Strip** | 3 | 3 | 0.8 AC | 0.8 AC |
| **393 - Filter Strip** | 1 | 1 | 2.6 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 0.5 AC | 0.5 AC |
| **393 - Filter Strip** | 1 | 1 | 1.2 AC | 1.2 AC |
| **393 - Filter Strip** | 1 | 1 | 6.6 AC | 7 AC |
| **393 - Filter Strip** | 16 | 14 | 0.5 AC | AC |
| **393 - Filter Strip** | 20 | 20 | 1 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 1.8 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 4.5 AC | 4.5 AC |
| **393 - Filter Strip** | 1 | 1 | 8.6 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 0.3 AC | 0.3 AC |
| **393 - Filter Strip** | 1 | 1 | 1.2 AC | 0.7 AC |
| **393 - Filter Strip** | 1 | 1 | 5 AC | 5.2 AC |
| **393 - Filter Strip** | 2 | 2 | 6.3 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 3.7 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 4.7 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 1.6 AC | 3.7 AC |
| **393 - Filter Strip** | 5 | 5 | 3.2 AC | AC |
| **393 - Filter Strip** | 4 | 4 | 2.4 AC | AC |
| **393 - Filter Strip** | 3 | 3 | 3.5 AC | AC |
| **393 - Filter Strip** | 10 | 10 | 0.9 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 3.2 AC | 3.2 AC |
| **393 - Filter Strip** | 2 | 2 | 3.1 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 4.9 AC | AC |
| **393 - Filter Strip** | 1 | 1 | 5 AC | 4.8 AC |
| **393 - Filter Strip** | 1 | 1 | 1.3 AC | 1.3 AC |
| **393 - Filter Strip** | 1 | 1 | 3.1 AC | 3 AC |
| **393 - Filter Strip** | 1 | 1 | 0.5 AC | 0.75 AC |
| **393 - Filter Strip** | 1 | 1 | 1.8 AC | 1.8 AC |
| **393 - Filter Strip** | 1 |  | 85 AC | 27.64 AC |

**Proposed Activity Indicators**

| Activity Name | **Indicator Name** | **Value & Units** | **Waterbody** | **Calculation Tool** | **Comments** |
| --- | --- | --- | --- | --- | --- |

## Final Indicators Summary

|  |  |  |
| --- | --- | --- |
| Indicator Name | Total Value | Unit |
| SEDIMENT (TSS) | 32.57 | TONS/YR |
| SOIL (EST. SAVINGS) | 19.99 | TONS/YR |
| PHOSPHORUS (EST. REDUCTION) | 45.30 | LBS/YR |

## Grant Activity

|  |  |  |  |
| --- | --- | --- | --- |
| **Grant Activity - Buffer Cost Share** | | | |
| Description | Flat rate cost share to install 7.7 acres of 16.5' buffer strip. | | |
| Category | STREAMBANK OR SHORELINE PROTECTION | | |
| Start Date | 2-Nov-17 | **End Date** | 28-Nov-17 |
| Has Rates and Hours? | No | | |
| Actual Results | 7.7 acres of a 16.5' buffer were installed. | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Schroedl, Paul | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description | 7 acre 16.5' buffer strip | | |
| Proposed Size / Units | 7.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 7.70 AC | **Installed Date** | 28-Nov-17 |
| Mapped Activities | 3 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Final Indicator for Schroedl, Paul** | | | |
| **Indicator Name** | SEDIMENT (TSS) | **Value** | 32.57 |
| **Indicator Subcategory/Units** | WATER POLLUTION (REDUCTION ESTIMATES) TONS/YR | **Calculation Tool** | BWSR CALC (FILTER STRIP) |
| **Waterbody** | Public Ditch | | |
| **Final Indicator for Schroedl, Paul** | | | |
| **Indicator Name** | SOIL (EST. SAVINGS) | **Value** | 19.99 |
| **Indicator Subcategory/Units** | WATER POLLUTION (REDUCTION ESTIMATES) TONS/YR | **Calculation Tool** | BWSR CALC (FILTER STRIP) |
| **Waterbody** | Public Ditch | | |
| **Final Indicator for Schroedl, Paul** | | | |
| **Indicator Name** | PHOSPHORUS (EST. REDUCTION) | **Value** | 45.30 |
| **Indicator Subcategory/Units** | WATER POLLUTION (REDUCTION ESTIMATES) LBS/YR | **Calculation Tool** | BWSR CALC (FILTER STRIP) |
| **Waterbody** | Public Ditch | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Grams, Maynard | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Mettelstadt, Veva | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.80 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Honzay, Dennis | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 4.50 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kiecker, Lanny & Louise | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 3.20 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Gaasch, Ed | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 6.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Scheibel, David | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.50 AC | **Installed Date** | 3-Jan-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Elfering, James & Dorothy | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.80 AC | **Installed Date** | 29-Dec-17 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hoffbeck, LuAnn | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.30 AC | **Installed Date** | 31-Jan-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Dworshak, John | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Mersch, Wallace | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 3.00 AC | **Installed Date** | 3-Jan-13 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kiecker, Jerome | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.60 AC | **Installed Date** | 3-Jan-19 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Bandon Farm Partnership | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 3.30 AC | **Installed Date** | 4-Jan-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Muetzel, Lawrence | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Gass, Lon | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 3.00 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Eng, Herbert (Gene Kohout) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.60 AC | **Installed Date** | 29-Jul-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Young, Robert | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Carlson, LeRoy | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description | Partial Payment- Martinsberg 27 | | |
| Proposed Size / Units | 8.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 3.20 AC | **Installed Date** | 13-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Carlson, Craig | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Bratsch, Darnell | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Karl, Dan (Op) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Curtiss, JoAnn | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 3.50 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Haubrich, Michael | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Senkyr, Robert | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Harazin, Hazel | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Schemmel, Gloria | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Ludowese, Mark | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.30 AC | **Installed Date** | 28-Jun-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Erickson, Joan & Ervin | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Schmeling, David | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Giese, Gary | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hector Farms III (Ronald Johnson, Inc) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hector Farms III (Beate Reuber) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hector Farms III (Judy Mellies) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hector Farms III (Jill Stamer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.90 AC | **Installed Date** | 3-Jan-19 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hector Farms III (Dale Stamer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description | Partial payment | | |
| Proposed Size / Units | 4.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.70 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hector Farms III (Fagen Farms) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.40 AC | **Installed Date** | 4-Dec-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Riediger Family Trust | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.80 AC | **Installed Date** | 29-Jul-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Riediger, Norman | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.70 AC | **Installed Date** | 16-Aug-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Ulrich, Benjamin | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.50 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Ulrich, Timothy | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.75 AC | **Installed Date** | 4-Dec-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Shoffman, Patrick | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Nere, Russell | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kurth, Rustin (Tara & Gregory Braun) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.20 AC | **Installed Date** | 29-Jul-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Roebke, William | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Filzen, Dale (Richard) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Filzen, Dale | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Wendinger, Ron | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Maiers, Mark | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Maiers, Mark | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Maiers, Mark | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Wacek, Richard | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Elfering, Gregg | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Bock, Dean | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.80 AC | **Installed Date** | 29-Jul-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Abraham Trust | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hilbert, Brent | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hilbert, Brent | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hilbert, Brent | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Dummer, Mark | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Dummer, Matt | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Dummer, Matt | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hilgert, John (Rita) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hilgert, John | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Gene Hauer Farms | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Wagner, Arlene | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Revier Feedlots (Ness Family Partnership) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 6.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 7.00 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Deutsch Farms | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Revier Feedlots | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.30 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Revier Feedlots (Revier Land Company) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.00 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Wertish, Robert | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hanson Bros. Farms LLC | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 8.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Dahlgren, Ryan | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - S Tisdell, LLC (M Shawn Tisdell) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - S Tisdell, LLC (William E & Imogene K Lothent Exemption Trust) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - S Tisdell, LLC (Norfolk Farms Inc) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - S Tisdell, LLC (Luann Kern) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - S Tisdell, LLC (Christine Tisdell-Switcer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Dovenmuehle, Neil | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kubesh, Justin | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.00 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Stromley Family LLP | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.40 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Ronald Willey) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Cyrill & Arlene Wertish) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Kramer Brothers) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Chruch of St. Mary's) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Kramer Farms) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Kramer Storage & Maintenance Inc) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Doug & Marie Breitkreutz) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Kramer Farms) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Jerry Vandervoort) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Shirley Bradford) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (George Hendrick) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer Farms II (Kramer Farms) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kubesh Farms Inc (Margret Kubesh) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kubest Farms Inc (Jeffrey Kubesh) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kubesh Farms Inc (John Fink) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Matt | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description | Partial Payment Preston Lake 20 | | |
| Proposed Size / Units | 5.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.00 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Matt (Curtis) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Matt (Robert Flugrer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Matt (Katherine Heichel) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Matt (David Melberg) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description | Partial Payment - Preston Lake 16 | | |
| Proposed Size / Units | 6.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.50 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Matt (Sheldon Melberg) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 5.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Matt (Richard & Ericka Hovensten) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Matt (Dana Roiger) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Tisdell Ag Partnership (Mary Kay & Dake W) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Tisdell Ag Partnership (James White & Sharon) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 2 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Tisdell Ag Partnership (Donald Orth) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Tisdell Ag Partnership (Susan Ebutz) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Tisdell Ag Partnership (William & Jodi Tisdell) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 5.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Lismeier, Donald | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kubesh Farms Inc (Patricia Potzler) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kozubik, Jerome | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Koeberl, Thomas (Charles Eggert) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Koeberl, Thomas | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Klement, Ronald | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 6.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 5.50 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Goelz. LLP | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.50 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - GE Johnson Inc. | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Schick, Douglas | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Honzay, Dennis & Jacob (Herbert Eng) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Ruff Farms, Inc | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Reek, Arden | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Aalderks-Miller, Patricia | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Bruns Farms, Inc | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Bruns Farms, Inc (MLB Investments) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Bruns Farms, Inc (Florence Malacek) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Bruns Farms, Inc (Stan Malacek) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Johnson Farms of Hector (Cardinal Family Farms) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 3.50 AC | **Installed Date** | 28-Jun-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Johnson Farms of Hector (Larry Johnson) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.70 AC | **Installed Date** | 28-Jun-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Johnson Farms of Hector (Joint Acres LP) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 4.40 AC | **Installed Date** | 28-Jun-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Johnson Farms of Hector (LBJ Properties) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.60 AC | **Installed Date** | 28-Jun-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Black, Marcel & Scott | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Black Bros Farms (Vernus & Violet Buboltz) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Black Bros Farms (Sharon Black) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Black Bros Farms (Ed-Vern Black) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Black Bros Farms (JoAnn Black) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Dikken, Dorothy | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melton, JoAnne | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Luella Stucke Trust | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melin, Gary & Donald | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 7.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kahout, Gary | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Elbert, Doug | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Braun, Kevin | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Braun, Kevin (Karen & Norma Mueller) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Braun, Kevin (Ryan Hoff) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - MacHolda, William (Sandy & Abigial MacHolda) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 4.50 AC | **Installed Date** | 5-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - MacHolda, William (Larry Hiller) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.60 AC | **Installed Date** | 5-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Albrecht, Gregg (Erdine Albrech) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Albrecht, Gregg (Stern Albrech) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Albrecht, Gregg (Randy & Ann Albrech) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Albrecht, Gregg | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Lippert, Mike | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.30 AC | **Installed Date** | 19-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - O'Halloran Brothers | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - RLK Farms Inc | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - RLK Farms Inc (Franzeen Family Partnership) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - RLK Farms Inc (Harlan & Betty Ninow) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - RLK Farms Inc (R&D Kramer Farms, LLC) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 8.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - RLK Farms Inc (Rick Kramer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jansen, Brad (Alan Petersen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jansen, Brad (Ruth Hayek) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jansen, Brad (Curt & Jody Toren) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jansen, Brad (Russ Livingood) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jansen, Brad (Wentz Group) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jansen, Brad (Ruth Hayek) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jansen, Brad (Ruth Hayek) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Enerson, Jack (Edward Brooks, Myron Lindeman) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kranz, Patricia & Gary | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Lindquist, David (Ryan Shanahan) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Lindquist, David (Lois & Julian Wigen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Seehusen, Gary (Bernadine Seehusen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 5.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 4.80 AC | **Installed Date** | 2-Oct-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Seehusen, Gary | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.50 AC | **Installed Date** | 2-Oct-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Rath, David | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jacobs, John (Johns Jacobs Et. Al) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jacobs, John (Jacobs Family Farm Partnership) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jacobs, John (J & Sons Jacobs Inc) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Frank, Eugene | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 5.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 5.20 AC | **Installed Date** | 5-Nov-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hillman, Doris | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 3.70 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - ProKosch Farms Inc (Dale Prokosch) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Prokosch Farms Inc (Dean Campbell) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Prokosch Farms Inc (Stan Prokosch) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Prokosch Farms Inc (Vern Prokosch) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - WM VanderHagen & Sons Inc. (George Hiveley) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - WM VanderHagen & Sons Inc (Ven der Hagen Family Trust) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Joseph F. Wertish Family Trust | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Wertish, Brent | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Brad (Mark Melberg) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Brad (Kathy Kalenberg) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Brad (Richard Hoversten) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Brad (Charles Melberg) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 6.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Brad (Judy Eckerman) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Brad (Gloria Nelson Trust) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Melberg, Brad | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Laumer, Maynard (Scott Laumer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Laumer, Maynard | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Laumer, Maynard (Delores Kubesh) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - PFF Inc. (John and Patricia O'Neil) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - PFF Inc. (Sheehan's Inc.) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Steffel Farms LLC (Ray Rauenhorst) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Steffel Farms LLC (John and Janice Squibb) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 6.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Steffel, Gregory | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Steffel Farms LLC (Thomas & Sara Maher) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Steffel Farms LLC (Arlene Salterr) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Steffel, William | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Steffel, Alex | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Prellwitz, Anthony | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Breitkreutz, Tom | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Elbert, Robert | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hagen, Tom (Daniel Hagen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hagen, Tom | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hagen, Tom (Tim Hagen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Hagen, Tom (Chuck Hagen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kubesh, Delores | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Laumer, Scott | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Richard (John Olson) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Richard (Byron Johnson) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Richard (Mary Silker) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Richard (Neil Silker) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Richard | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Richard (Barbra Kramer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Beske, Alice | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Buboltz, Jeff (Doris Schultz) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Buboltz, Jeff | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Buboltz, Jeff (Brad Augeron) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.20 AC | **Installed Date** | 29-Jul-18 |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Woltjer, Barbara | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.60 AC | **Installed Date** | 16-Aug-18 |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Fredrickson, David | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Elfering, George | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Haen, Aaron | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Haen, Aaron (Steve Haen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Haen, Aaron (Gordon Krause) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.10 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Peterson Partners | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Peterson Partners (Thomas Keegan) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Prellwitz, Richard | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Buboltz Acres Inc (Charles Buboltz) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Buboltz Acres Inc (Timothy Buboltz) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Buboltz Acres Inc (Lorrian Hammer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Buboltz Acres Inc (James Lindequest) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Peterson, Scott (Diane Hagen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Sandgren, Kurt | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Sandgren Farms Inc. (Roker Farms) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Sandgren Farms Inc. (Karen Roker) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Jeff (Arthur Houck & Linda Taylor) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Jeff (Skucius Farms Partnership) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.90 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Jeff (Patricia Ryan & Rebecca Ryan) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Jeff (Phyllis Kramer) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Kramer, Jeff (Lorl Carlson) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Macik, Myron (Vavricka Family Farms, LLC) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Macik, Myron (Viola Revier) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Jungclaus Farm LLP | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Sampson, Curtis | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Macik, Myron (MCCM Properties) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Frank, Steve & Sheryll | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 8.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Anderson, Justin | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Cunningham Farms Inc (Donald Mielke) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Cunningham Farms Inc (Torbert Farms LLC) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Cunningham Farms Inc (Arthur Lange) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Cunningham Farms Inc (Valerie Cunningham) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Halder, Thomas | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 4.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Roger Heller Rev Trust | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.80 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 0.90 AC | **Installed Date** | 16-Aug-18 |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Heller Family Farms LTD Partnership | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 1.60 AC | **Installed Date** | 16-Aug-18 |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - McNamara, Patrick | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.50 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Schwerin, Sandra | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Buboltz, Randy | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 20.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Macik, Marlow (Elaine Bernard) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 3.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Macik, Marlow (Wally & Karen Serbus) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.30 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Macik, Marlow (Richard and Robert Hansen) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.20 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Macik, Marlow | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Renville County | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 85.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 27.64 AC | **Installed Date** | 5-Sep-18 |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Renville County | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1,340.00 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Warner, Ramona | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 0.60 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Ulrich, Timothy | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Macik, Marlow (Wally & Karen Serbus) | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 1.70 AC | **Lifespan** | 10 Years |
| Actual Size/Units | AC | **Installed Date** |  |
| Mapped Activities | 1 Polygon(s) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity Action - Ulrich, Timothy | | | |
| Practice | 393 - Filter Strip | **Count of Activities** | 1 |
| Description |  | | |
| Proposed Size / Units | 2.40 AC | **Lifespan** | 10 Years |
| Actual Size/Units | 2.50 AC | **Installed Date** | 4-Dec-18 |
| Mapped Activities | No | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Grant Activity - Wages- Administration/Coordination** | | | |
| Description | Staff time for administration and coordination of buffer cost share program. technical staff at a billable rate of $40.35 per hour. District Administrator at a billable rate of $54.39 | | |
| Category | ADMINISTRATION/COORDINATION | | |
| Start Date |  | **End Date** |  |
| Has Rates and Hours? | No | | |
| Actual Results | 1/29/19 District administrator spent 29 hours at a billable rate of $ 54.39 per hour for a total of $1,577.31 over seeing and implementing the program. | | |

## Grant Attachments

| Document Name | Document Type | Description |
| --- | --- | --- |
| 2018 Buffer Cost Share | Grant Agreement | 2018 Buffer Cost Share - Renville SWCD |
| 2018 Buffer Cost Share Amendment EXECUTED - Renville SWCD | Grant | 2018 - Buffer Cost Share (Renville SWCD) |
| 2018 Buffer Cost Share Amendment UNEXECUTED - Renville SWCD | Grant | 2018 - Buffer Cost Share (Renville SWCD) |
| 2018 Buffer Cost Share executed | Grant Agreement | 2018 Buffer Cost Share - Renville SWCD |
| All Details Report | Workflow Generated | Workflow Generated - All Details Report - 01/28/2019 |
| All Details Report | Workflow Generated | Workflow Generated - All Details Report - 02/06/2018 |
| All Details Report | Workflow Generated | Workflow Generated - All Details Report - 04/05/2018 |
| Amendment | Grant | 2018 - Buffer Cost Share (Renville SWCD) |